Requirement Analysis Phase

Import Data using Transform Maps (Spreadsheet)

# Purpose

This document captures the functional, non-functional and data requirements of the project after analysing the problem statement from Phase 1.

# Stakeholders

| Stakeholder | Interest |
| --- | --- |
| HR / Data Administrator | Needs a fast and accurate way to bulk-load employee data |
| ServiceNow Administrator | Maintains tables, Import Sets and Transform Maps |
| Project Evaluator / Mentor | Reviews implementation and documentation |
| Development Team (5 members) | Design, build, test and document the solution |

# Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Prepare a spreadsheet with Employee ID, Employee Name, Email, Department, Location and export it as .xlsx | High |
| FR-02 | Create custom table Employee Test (u_employee_test) with five String fields | High |
| FR-03 | Load the spreadsheet into Import Set table Employee Import (u_employee_import) via Load Data | High |
| FR-04 | Create Transform Map 'Sample Spreadsheet Import' from source to target table | High |
| FR-05 | Map matching fields using Auto Map Matching Fields and Mapping Assist | High |
| ID | Requirement | Priority |
| FR-06 | Run the transform and create records in the target table | High |
| FR-07 | Enable Coalesce (on Employee ID) so repeated imports update rather than duplicate | High |
| FR-08 | View Transform History showing inserted, updated and ignored rows | Medium |
| FR-09 | Create reports: Employees by Department (Pie), Employees by Location (Bar), Employee List (List) | Medium |

# Non-Functional Requirements

- Accuracy: Imported data must match the source spreadsheet exactly.

- Usability: Steps must be simple enough for beginners to follow.

- Reliability: Re-importing the same file must not create duplicates.

- Maintainability: Table, field and map names must follow ServiceNow naming conventions.

- Traceability: Every import must be auditable through Transform History.

# Data Requirements

| Column Label | Column Name (auto) | Type | Example |
| --- | --- | --- | --- |
| Employee ID | u_employee_id | String | SB0007 |
| Employee Name | u_employee_name | String | user7 |
| Email | u_email | String | user7@gmail.com |
| Department | u_department | String | Servicenow |
| Location | u_location | String | Tamilnadu |

# Tools and Technologies

| Tool | Purpose |
| --- | --- |
| ServiceNow (Personal Developer Instance) | Platform for tables, Import Sets, Transform Maps, reports |
| Google Sheets / Microsoft Excel | Prepare and export spreadsheet data |
| GitHub | Public repository for version control and submission |
| PDF / Word tools | Documentation |

# Assumptions and Constraints

- A ServiceNow developer instance with admin access is available.

- The spreadsheet has a single sheet with the header in row 1.

- All fields are treated as String type.

- Internet access is required throughout the project.