Project Planning Phase

Import Data using Transform Maps (Spreadsheet)

- Planning Overview

This plan divides the project into eight phases over eight weeks with clear ownership among the five team members.

- Work Breakdown Structure

| Phase | Key Tasks | Owner | Duration |
| --- | --- | --- | --- |
| 1 Brainstorming | Ideation, mind map, empathy map | All | Week 1 |
| 2 Requirements | Functional / non-functional requirements | Member 2 | Weeks 1-2 |
| 3 Design | Data model, transform design, architecture | Member 3 | Weeks 2-3 |
| 4 Planning | Schedule, roles, risk plan | Member 1 | Weeks 2-3 |
| 5 Development | Table, Import Set, Transform Map, coalesce, reports | Members 1, 2, 3, 5 | Weeks 3-5 |
| 6 Testing | Test cases, execution, defect log | Member 4 | Weeks 5-6 |
| 7 Documentation | User guide, report, README | Member 5 | Weeks 5-7 |
| 8 Demonstration | Demo video, presentation | All | Weeks 7-8 |

3.Project Timeline

W1	W2	W3	W4	W5	W6	W7	W8

P1 Brainstorming

P2 Requirements

P3 Design

P4 Planning

P5 Development

P6 Testing

P7 Documentation

P8 Demonstration

Figure 1: Project timeline (weeks)

4.Team Roles

| Member | Name | Role | Responsibility |
| --- | --- | --- | --- |
| Member 1 | Ajay P | Team Lead / ServiceNow Developer | Custom table creation, overall coordination, GitHub repository management |
| Member 2 | Alaguraj M | Data Preparation Analyst | Spreadsheet design, sample data creation, Import Set loading |
| Member 3 | Chakravarthi S | Transform Map Developer | Transform Map, field mapping, coalesce configuration |
| Member 4 | Jayasuriya B | Test Engineer | Test case design, execution, defect reporting, Transform History validation |
| Member 5 | Kaleeswaran A | Documentation & Reporting Lead | Reports/dashboards, documentation, demonstration video and presentation |

5.Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect field mapping | Wrong data in target table | Verify mapping in Mapping Assist before transform |
| Duplicate records on re-import | Data inconsistency | Enable Coalesce on Employee ID |
| Instance downtime / hibernation | Schedule delay | Wake PDI early; keep backups of spreadsheet |
| Member unavailability | Task delay | Cross-training and shared GitHub repository |

6.Communication and Version Control

- Daily short stand-up on the team group chat.

- All deliverables uploaded to the public GitHub repository, phase-wise. • Each member commits with a meaningful message; Member 1 reviews merges.